This is the Final Master Backend Plan.

🏗️ System Architecture & Stack

- Framework: NestJS (Modular Monolith).

- Database: PostgreSQL (with TypeORM).

- Queue: BullMQ (Redis) – For bulk invoicing and emails.

- Caching: Redis – For dashboard stats and public endpoints.

- Storage: Local Disk (/uploads folder served statically via Nginx/NestJS).

- Architecture:

  - Hierarchy: Organization -> Site (e.g., Bole Campus) -> Building (Tower A) -> Unit (Room 402).

🗓️ Phase 1: Foundation & Hierarchy (Weeks 1-2)

Goal: Set up the "Who" (Users) and the "Where" (Sites/Buildings).

Dev A: Authentication & User Management

Focus: Security, Roles, and Staff management.

- Module: AuthModule, UsersModule.

- Entities: User (id, email, password, role, is_active).

- Roles: SUPER_ADMIN, COMPANY_ADMIN, SITE_MANAGER, TENANT, SECURITY_GUARD.

- Endpoints:

  - POST /auth/login - Returns JWT (Access + Refresh).

  - POST /users - Create staff (e.g., Site Manager).

  - GET /users - List users (Filter by Role).

  - PATCH /users/:id - Update profile/password.

  - DELETE /users/:id - Soft Delete (set is_active: false).

Dev B: Physical Hierarchy (Sites & Buildings)

Focus: The "Sight" (Site) logic and Building inventory.

- Module: SitesModule, BuildingsModule.

- Entities:

  - Site (id, name, city, subcity, location_lat_long).

  - Building (id, site_id, name, code, total_floors).

- Endpoints:

  - POST /sites - Create a campus (e.g., "Headquarters").

  - GET /sites - List all sites.

  - POST /buildings - Create building inside a site.

  - GET /buildings?site_id=X - List buildings for a specific site.

  - PATCH /buildings/:id - Edit details.

  - DELETE /buildings/:id - Check if empty before deleting.

🗓️ Phase 2: Assets & Inventory (Weeks 3-4)

Goal: Fill the buildings with Units and Tracking Assets (Generators, Elevators).

Dev A: Tenant CRM

Focus: The people living/working in the buildings.

- Module: TenantsModule.

- Entities: TenantProfile (user_id, company_name, tin_number, id_card_path).

- Ethiopian Context: Include TIN Number and VAT Reg Number fields for commercial tenants.

- Endpoints:

  - POST /tenants - Onboard new tenant (Upload ID/License).

  - GET /tenants - Search by name or TIN.

  - PUT /tenants/:id - Update info.

  - DELETE /tenants/:id - Archive tenant.

Dev B: Units & Fixed Assets

Focus: The rentable spaces and the machinery.

- Module: UnitsModule, AssetsModule.

- Entities:

  - Unit (id, building_id, number, type, sqm, status).

  - Asset (id, building_id, name, serial_number, purchase_date, status).

- Endpoints:

  - POST /units - Add unit.

  - POST /assets - Register a generator or pump.

  - GET /assets?building_id=X - List assets per building.

  - PATCH /assets/:id - Update status (e.g., Active -> Broken).

  - DELETE /assets/:id - Soft delete.

🗓️ Phase 3: The Lease Engine (Week 5)

Goal: The Integration Point. Connecting Tenants (Dev A) to Units (Dev B).

Joint Effort (Led by Dev A)

- Module: LeasesModule.

- Entity: Lease (id, tenant_id, unit_id, rent_amount, service_charge, start_date, end_date, doc_path).

- Validation Logic:

  - Check Unit.status == VACANT.

  - Check Tenant.is_active == TRUE.

- Endpoints:

  - POST /leases - Create contract (Updates Unit Status -> OCCUPIED).

  - GET /leases - Filter by ExpiringSoon.

  - PATCH /leases/:id/renew - Extend date, update price.

  - PATCH /leases/:id/terminate - End lease, free up Unit.

  - POST /leases/:id/upload - Upload signed PDF contract (Local Storage).

🗓️ Phase 4: Operations & Services (Weeks 6-7)

Goal: Managing the daily life of the building (Utilities, Visitors, Maintenance).

Dev B: Utilities, Visitors & Maintenance

Focus: Operational workflows.

- Modules: UtilityModule, VisitorModule, MaintenanceModule.

- Entities:

  - Meter (id, unit_id, type: Water/Elec).

  - MeterReading (id, meter_id, current_reading, photo_path).

  - VisitorLog (id, name, unit_id, check_in, check_out).

  - Ticket (id, unit_id, description, status).

- Endpoints:

  - POST /utility/readings - Submit monthly reading (w/ photo).

  - POST /visitors/checkin - Security guard scans ID.

  - PATCH /visitors/checkout - Visitor leaves.

  - POST /tickets - Tenant reports broken item.

  - PATCH /tickets/:id - Assign contractor / Close ticket.

🗓️ Phase 5: Finance & Tax Engine (Weeks 8-9)

Goal: The Money. Ethiopian Tax Logic (VAT/Withholding).

Dev A: Invoicing & Reconciliation

Focus: Calculating bills and taxes.

- Module: FinanceModule.

- Entities:

  - TaxRule (name: "VAT", rate: 0.15).

  - Invoice (id, lease_id, subtotal, tax_amount, total, status).

  - Payment (id, invoice_id, amount, method, proof_path).

- Queue Logic (BullMQ):

  - generate_monthly_invoices: Runs on the 25th.

  - Calculation: (Rent + Service Charge + UtilityUsage) + 15% VAT.

  - Withholding: If Tenant is an organization, flag invoice for 2% or 10% withholding.

- Endpoints:

  - POST /finance/invoices/generate - Trigger bulk generation.

  - POST /finance/payments - Upload bank slip.

  - GET /finance/reports/tax - Export VAT report for authorities.

  - DELETE /invoices/:id - Void invoice (Strict permission required).

🗓️ Phase 6: Analytics & Optimization (Week 10)

Goal: Speed and Data Visualization.

Dev A: Dashboard & Reporting

- Logic: Use Redis to cache heavy queries.

- Endpoint: GET /dashboard/summary

  - Returns: Total Revenue, Occupancy Rate, Open Tickets.

  - Cache Strategy: Cache for 10 minutes.

Dev B: QR & Public Pages

- Logic: Public access for assets/units.

- Endpoint: GET /public/units/:token

  - Returns: Unit details for QR scan (No Auth required).

📂 Folder Structure (Scalable)

code Text

downloadcontent_copy

expand_less

src/

├── common/                # Shared DTOs, Guards, Interceptors

├── config/                # DB Config, Env Variables

├── modules/

│   ├── auth/              # Dev A

│   ├── users/             # Dev A

│   ├── sites/             # Dev B (New!)

│   ├── buildings/         # Dev B

│   ├── units/             # Dev B

│   ├── assets/            # Dev B (New!)

│   ├── tenants/           # Dev A

│   ├── leases/            # Joint

│   ├── finance/           # Dev A (Tax/Invoices)

│   ├── utility/           # Dev B (Meters)

│   ├── maintenance/       # Dev B

│   ├── visitors/          # Dev B (New!)

│   └── storage/           # Shared (Local File Uploads)

├── jobs/                  # BullMQ Processors (Invoicing)

└── app.module.ts

🚀 Implementation Checklist

- Dev A & B: Run npm install @nestjs/bullmq bullmq redis typeorm pg.

- Dev B: Create the Site and Building entities first, as everything depends on location.

- Dev A: Create the User entity so Dev B can assign "Site Managers".

- Storage: Create a folder uploads/ in the root. Use ServeStaticModule in NestJS to make it accessible via http://localhost:3000/uploads/filename.jpg.

This plan covers every request: Phased Developer Assignment, Site Hierarchy, Standard BMS Features, Ethiopian Context, and Full CRUD.